## Slide 1
Early Beam Guidance
Per DOE/NP funding guidance: no beam operations in FY13.
Early planning exercises with DOE/NP assumed
      - pre-ops and machine development in FY14 and FY15.
      nine weeks of 12 GeV research in FY15 (~25 PAC days).
      up to 35 weeks from there on.
Given the extended shutdown and the budget guidance:
      assume a ~six-month delay in Hall B and C research.
      assume Halls D, B, C will all start with an experiment
      commissioning phase of 25 PAC days (~nine weeks).
      - assume up to 32 weeks in steady state (maximum
amount of PAC days for 3-Hall operation of ~320).
For Hall A, numbers between parentheses indicate a best guess
for the amount of days where a lower energy may be o.k.
(per Arne’s input for 12 GeV machine development).
While 12 GeV machine development is ongoing, we assumed a conversion of actual days to PAC days of less than 50%.
03/20/2012

## Slide 2
YEAR | Hall A | Hall B | Hall C | Hall D
-1 | 25 (15)* |  |  | 
0 | 60 (<10) |  |  | 25
1 | 90 | 25 | 25 | 90
2 | 80 | 80 | 80 | 80
3 | 80 | 80 | 80 | 80
Early Beam Guidance in PAC Days
* PAC days between parentheses indicate possible choice of energies < 2 GeV/pass
The table is split in years, but the exact correlation with FY or CY may shift. Treat the entries simply as one-year blocks to give some guidance on the best expectations for startup.
03/20/2012